Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 07 july 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Cosmetic Insights: Navigating Cosmetics Trends and Consumer Insights with Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Home Page & Navigation | USN-1 | As a user, I can access the home page and navigate through the website. | 2 | High |
| Sprint-1 | Recommendation System | USN-2 | As a user, I can select my skin type and receive product recommendations. | 3 | High |
| Sprint-1 | Dataset Integration | USN-3 | As an admin, I can load the cosmetics dataset into the application. | 2 | High |
| Sprint-2 | Tableau Dashboard | USN-4 | As a user, I can view cosmetic analytics dashboards. | 3 | High |
| Sprint-2 | Dashboard Embedding | USN-5 | As a user, I can access embedded Tableau dashboards from the website. | 2 | High |
| Sprint-2 | Brand Analysis | USN-6 | As a user, I can analyze brand performance and product distribution. | 2 | Medium |
| Sprint-3 | Tableau Story | USN-7 | As a user, I can view interactive Tableau stories. | 3 | High |
| Sprint-3 | Story Embedding | USN-8 | As a user, I can access embedded Tableau stories from the website. | 2 | High |
| Sprint-3 | Pricing Analysis | USN-9 | As a user, I can compare cosmetic product prices across brands. | 2 | Medium |
| Sprint-4 | UI Enhancement | USN-10 | As a user, I can interact with an attractive and responsive interface. | 2 | Medium |
| Sprint-4 | Deployment | USN-11 | As an admin, I can deploy the application on Render. | 2 | High |
| Sprint-4 | Testing & Documentation | USN-12 | As a team member, I can verify system functionality and prepare documentation. | 3 | High |

Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 7 Days | 01 Jun 2026 | 07 Jun 2026 | 7 | 07 Jun 2026 |
| Sprint-2 | 7 | 7 Days | 08 Jun 2026 | 14 Jun 2026 | 7 | 14 Jun 2026 |
| Sprint-3 | 7 | 7 Days | 15 Jun 2026 | 21 Jun 2026 | 7 | 21 Jun 2026 |
| Sprint-4 | 7 | 7 Days | 22 Jun 2026 | 28 Jun 2026 | 7 | 28 Jun 2026 |